# Project Proposal: End-to-End Real-Time Dynamic Pricing Engine

# The Problem

Ride-sharing apps or e-commerce platforms need to adjust prices dynamically based on real-time supply, demand, and weather. This dynamic pricing requires a robust predictive engine that can handle changing variables and output optimal pricing multipliers in real-time.

# The Goal

Build a regression model that predicts the optimal price multiplier, packages it into an API, and monitors its performance continuously in a production environment.

# Tech Stack

Data Engineering & Manipulation: Python, Pandas, NumPy

Data Version Control: DVC, AWS S3 / Google Drive

Machine Learning: Scikit-learn, XGBoost, LightGBM

Experiment Tracking & Artifact Storage: MLflow, Weights & Biases

Deployment & API: FastAPI, Uvicorn

Containerization: Docker

Monitoring & Drift Detection: Evidently AI

# Phases of Development

## Phase 1: Data Engineering & Versioning (Weeks 1-2)

Synthetic Data: Generate a dataset using Python (pandas, numpy) simulating ride requests. Include variables like timestamp, driver availability, passenger demand, weather, and base fare.
Data Version Control: Use DVC to track your datasets. Store the data in AWS S3 or Google Drive. This proves you know how to handle data changes professionally.
Feature Pipeline: Write automated scripts to clean data, handle missing values, and encode categorical variables.

## Phase 2: Model Training & Experiment Tracking (Weeks 3-4)

Model Selection: Train and compare baseline models like Linear Regression against advanced tree-based models like XGBoost or LightGBM.
Experiment Tracking: Integrate MLflow or Weights & Biases. Log your hyperparameters, training time, R-squared values, and Root Mean Squared Error (RMSE).
Artifact Storage: Save your best-performing model weights automatically using MLflow registry.

## Phase 3: Deployment & API Creation (Week 5)

API Development: Wrap your trained model in a FastAPI application. Create a /predict endpoint that accepts live JSON data (e.g., current demand and weather) and returns the predicted price.
Containerization: Create a Dockerfile to package your FastAPI app, dependencies, and model weights into a Docker container. This ensures your project runs on any machine.

## Phase 4: Production Monitoring & Drift Detection (Week 6)

Data Drift: Use the Evidently AI library to create a script that compares live incoming data against your training data.
Alert System: Simulate a scenario where demand suddenly spikes (data drift) and show how your monitoring system detects this shift. This simulates a real production issue.

# Methodology

The project follows an end-to-end MLOps lifecycle approach:

Data Generation & Pipeline Construction: Starting with simulating real-world scenarios to ensure data richness, followed by building reproducible data processing pipelines.

Iterative Modeling: Using baseline models as a benchmark and progressing to complex tree-based models to capture non-linear relationships.

Systematic Tracking: Employing experiment tracking tools to ensure reproducibility and optimal model selection.

Scalable Deployment: Using modern web frameworks and containerization to serve predictions with low latency.

Continuous Monitoring: Implementing active drift detection to maintain model reliability and performance over time.